INTELFACTOR.AI

CHINA FACTORY MISSION GUIDE

Print this. Carry it. Use it as the operating script.

CORE RULE Edge is authoritative. Cloud is additive. Target deployment: one station first.

### Required Station Stack

- Industrial camera

- Jetson edge device

- Local inference

- Local PASS / FAIL / REVIEW decision

- Evidence capture per inspection

- Local display monitor for operator use

- Optional cloud sync to IntelBase for review, analytics, and agent layer

One-Station-First Mission

# 1. Mission Objective

The mission is not to "learn about the factory." The mission is to leave with enough real production evidence, workflow truth, constraints, and owner alignment to launch a one-station IntelFactor pilot.

By the end of the visit, you must have:

- One specific production station selected for the first pilot.

- Real images and video from that station.

- A defect taxonomy agreed with QA.

- PASS / FAIL / REVIEW decision rules understood for that product.

- Operator workflow mapped from part arrival to disposition.

- Hardware mounting, lighting, network, power, and display constraints captured.

- Named owners on factory side and IntelFactor side.

- A pilot scope, timeline, success metrics, and next meeting agreed before leaving.

The first win is not full-factory coverage. The first win is one station producing reliable local decisions with usable evidence.

# 2. Non-Negotiable Success Criteria

Do not leave unless these are complete.

- Factory leadership confirms the pilot station.

- QA confirms the defect categories for the station.

- Operations confirms the real operator workflow.

- At least one production owner is named.

- At least one QA owner is named.

- At least one IT / facilities / equipment owner is named.

- Camera mounting location is identified.

- Jetson placement location is identified.

- Local display monitor location is identified.

- Power source is identified.

- Network condition is documented: offline, LAN, Wi-Fi, Ethernet, or internet.

- Lighting condition is documented.

- Cycle time and takt time are recorded.

- Minimum viable pilot success metric is agreed.

- Data collection permission is confirmed.

- Image/video collection is completed or scheduled with owner and time.

- Evidence package format is agreed.

- PASS / FAIL / REVIEW handling is agreed.

- Cloud sync is positioned as optional/additive, not required for station operation.

- Next action date is agreed.

- Next call or onsite follow-up is scheduled.

If one of these is missing, the trip is incomplete.

# 3. Pre-Flight Checklist

Complete before entering the factory.

## IntelFactor Story

- One-sentence pitch ready: "IntelFactor runs visual quality inspection at the station using an industrial camera and Jetson edge device. The line can make local PASS / FAIL / REVIEW decisions even without cloud connectivity."

- Architecture rule ready: "The edge station is authoritative. Cloud sync is additive for review, analytics, and AI assistance."

- One-station-first message ready: "We do not start by boiling the ocean. We pick one station, one product family, and one measurable inspection workflow."

- Pilot ask ready: "Today we need real defect examples, real workflow mapping, and agreement on the first station."

## Technical Readiness

- Jetson boots.

- Power supply works.

- Camera recognized by Jetson.

- Local inference demo runs offline.

- Local display output works.

- Keyboard/mouse available for setup.

- HDMI cable tested.

- Ethernet adapter tested.

- Camera cables tested.

- Local storage available for images/video/evidence.

- System can run without internet.

- Time/date set or can be set manually.

- Demo labels/classes can be explained as placeholders if not trained on their parts.

- Clear statement ready: "We need their real defect data to train/validate against their process."

## Data Collection Readiness

- Phone has enough storage.

- Laptop has enough storage.

- External SSD formatted and empty enough.

Folder structure prepared:

- factory_visit/date_station/raw_images/pass

- factory_visit/date_station/raw_images/fail

- factory_visit/date_station/raw_images/review

- factory_visit/date_station/video

- factory_visit/date_station/notes

- factory_visit/date_station/layout

- factory_visit/date_station/evidence_samples

- Camera app can capture high-resolution stills.

- Video app can capture 1080p or better.

- Offline notes app ready.

- Translation app available offline if possible.

- Factory contact knows you will ask for permission before recording.

# 4. What To Print

Print one working copy for yourself and 2 spare copies.

## Must Print

- This mission guide.

- One-page IntelFactor architecture sheet: Camera → Jetson → Local inference → Local PASS / FAIL / REVIEW → Evidence package → Optional cloud sync → Cloud review/analytics/agent

- One-station pilot proposal sheet.

- Defect taxonomy collection template.

- Data permission / collection note.

- Station survey checklist.

- End-of-visit recap template.

## Optional Print

- Simple deployment diagram.

- Sample evidence package screenshot.

- Product one-pager.

- Basic hardware requirements.

- NDA if needed.

- Business cards.

## Printed Statement For Factory Team

Use this exact framing:

"IntelFactor.ai starts with one inspection station. The station runs locally with an industrial camera, Jetson edge device, and display monitor. The local station makes PASS / FAIL / REVIEW decisions and captures evidence. The cloud is optional and additive for review, analytics, and AI assistance. The purpose of this visit is to select the first station, collect real defect data, map the operator workflow, and agree the pilot scope."

# 5. What To Bring: Backpack vs Checked Luggage

## Backpack: Never Check These

- Laptop.

- Jetson device if possible.

- Industrial camera if possible.

- Camera lens.

- Critical cables: USB camera cable, Ethernet cable, HDMI cable, USB-C cable, Power cable.

- Jetson power supply.

- External SSD.

- USB flash drives.

- Passport.

- Visa / entry documents.

- Factory invitation letter if available.

- Printed guide and templates.

- Phone.

- Power bank.

- Universal adapter.

- Business cards.

- One backup payment card.

- Essential medication.

## Checked Luggage

- Extra monitor if bringing one and it is not critical for first demo.

- Tripod or camera mount.

- Clamp mounts.

- Extra Ethernet cables.

- Spare HDMI cables.

- Extension cord.

- Power strip.

- Additional adapters.

- Tape.

- Zip ties.

- Labels.

- Small tool kit if allowed.

- Spare power supplies.

## Factory-Floor Hardware Kit

- Industrial camera.

- Lens.

- Jetson edge device.

- Local display monitor.

- HDMI cable.

- Keyboard.

- Mouse.

- Ethernet cable.

- Power strip.

- Universal plug adapter.

- Camera mount / tripod / clamp.

- Measuring tape.

- Small flashlight.

- Gaffer tape.

- Zip ties.

- Labels and marker.

- External SSD.

# 6. China Travel / Apps / Payments / Connectivity Setup

This section is only for operational continuity. Do not spend factory time fixing basic phone/payment issues.

## Before Landing

- Install and log into WeChat.

- Install and log into Alipay.

- Link at least one international card in Alipay.

- Link at least one international card in WeChat Pay if available.

- Carry some CNY cash anyway.

- Enable international roaming or install an eSIM that works in China.

- Download offline Chinese translation pack.

- Download offline maps or save the factory address in Chinese.

- Save factory contact in phone and WeChat.

- Save hotel address in Chinese.

- Save factory address in Chinese.

- Confirm ride-hailing plan: Didi, hotel car, factory pickup, or taxi.

- Keep passport available; some hotels, rail, and factory access checks may require it.

## Connectivity Rules

- Assume public internet may be unreliable inside the factory.

- Assume factory Wi-Fi may not be available to guests.

- Assume outbound cloud calls may be blocked or slow.

- Run the station locally.

- Use cloud sync only if network is available.

- Do not make the demo depend on live cloud.

- Carry a hotspot/eSIM as backup.

- Bring Ethernet; factories often prefer wired connections.

## App Priority

- WeChat: factory contact, coordination, payment backup.

- Alipay: payment, taxi, backup mini-apps.

- Translation app: live conversation support.

- Maps app with Chinese address support.

- Notes app that works offline.

- Camera app with high-res stills and video.

# 7. Factory-Floor Execution Checklist

Use this sequence. Do not improvise unless the line situation requires it.

## Step 1: Open With The Operating Goal

Say: "Today I want to leave with one pilot station selected, real defect data captured, and a clear pilot agreement. I am not here to sell a generic AI demo. I need to understand the real production workflow."

- Confirm who is in the room.

- Identify operations owner.

- Identify QA owner.

- Identify factory leadership owner.

- Identify IT/facilities/equipment owner.

- Confirm permission to take photos/video.

- Confirm any restricted areas.

- Confirm whether faces, badges, customer logos, or proprietary drawings must be avoided.

## Step 2: Walk The Line Before Talking Architecture

- Watch the process without interrupting.

- Identify where the part enters the station.

- Identify where inspection currently happens.

- Identify who makes the decision.

- Identify where rejects go.

- Identify where uncertain cases go.

- Identify how rework is handled.

- Identify where data is recorded today.

- Identify where the operator looks during the task.

- Identify cycle-time pressure.

- Identify lighting variation.

- Identify vibration, dust, heat, glare, oil, steam, or moving fixtures.

## Step 3: Map The Operator Workflow

Capture the real workflow in plain steps:

- Part arrives from: __________

- Operator receives part how: __________

- Operator positions part how: __________

- Current inspection point: __________

- Current tools used: __________

- Current decision states: __________

- Current defect recording method: __________

- Current reject path: __________

- Current review/escalation path: __________

- Current rework path: __________

- Current throughput target: __________

- Current pain point: __________

## Step 4: Select Candidate Stations

For each candidate station:

- Product/part family: __________

- Inspection type: visual / dimensional / assembly / label / surface / weld / packaging / other

- Current defect rate: __________

- Current false reject issue: __________

- Current missed defect issue: __________

- Cycle time: __________

- Volume per shift: __________

- Operator count: __________

- Lighting stability: good / mixed / poor

- Camera mounting difficulty: low / medium / high

- Data availability: good / mixed / poor

- Factory urgency: high / medium / low

- Pilot fit: high / medium / low

## Step 5: Lock The First Station

The first station should be:

- High enough value to matter.

- Narrow enough to deploy.

- Stable enough for vision.

- Accessible enough for mounting.

- Rich enough in defect examples.

- Owned by a real QA/operations person.

Do not accept "we can use AI anywhere." Force one station.

# 8. Real Data Capture Checklist

No real data, no real pilot.

## Minimum Data To Capture

- 50+ PASS examples if available.

- 20+ FAIL examples if available.

- 10+ REVIEW/uncertain examples if available.

- Video of the station running normally.

- Video of part handling.

- Video of current manual inspection.

- Photos of camera mounting options.

- Photos of lighting.

- Photos of reject bins / rework path.

- Photos of display monitor placement options.

- Photos of station layout from wide angle.

- Close-up photos of each defect class.

- Notes explaining each defect.

- QA labels for every defect class captured.

## Image Capture Rules

- Capture the same part orientation the camera will see.

- Capture normal production lighting.

- Capture multiple shifts if possible.

- Capture borderline cases, not just obvious failures.

- Capture clean good parts.

- Capture dirty/noisy good parts.

- Capture real rejects from the line.

- Do not rely on staged perfect examples only.

- Record part number / product family.

- Record station name.

- Record operator step.

- Record date/time.

## Video Capture Rules

- Record 30-60 seconds of normal line operation.

- Record how operator handles the part.

- Record where the operator looks for decision feedback.

- Record current defect confirmation process.

- Record reject/rework movement.

- Record any vibration, motion, glare, or occlusion.

- Avoid faces if not permitted.

- Avoid customer-sensitive labels if not permitted.

## Evidence Package Per Inspection

Every inspection should eventually produce:

- inspection_id

- station_id

- product_id / part_number

- timestamp

- local model version

- local decision: PASS / FAIL / REVIEW

- confidence score

- defect class if FAIL or REVIEW

- bounding box / region if available

- raw image or frame reference

- annotated image

- operator action if available

- review outcome if REVIEW

- sync_status: local_only / pending_sync / synced

- edge_device_id

- notes / reason code

Cloud sync is not required for the station to operate. Cloud sync adds review, analytics, reporting, and AI explanation.

# 9. Station Selection Framework

Score each station 1-5.

| Criteria | Score | Notes |
| --- | --- | --- |
| Defect pain is real | _____ |  |
| QA owner cares | _____ |  |
| Operations owner cares | _____ |  |
| Defects are visually detectable | _____ |  |
| Part presentation is stable | _____ |  |
| Lighting can be controlled | _____ |  |
| Camera can be mounted | _____ |  |
| Jetson can be placed safely | _____ |  |
| Display can be placed in operator view | _____ |  |
| Cycle time allows inspection | _____ |  |
| Data can be collected | _____ |  |
| Pilot success can be measured | _____ |  |
| Low political friction | _____ |  |
| Repeatable product family | _____ |  |
| Total score: _____ / 70 |  |  |

### Green-Light Station

- Score 50+

- Named QA owner

- Named operations owner

- Real defect examples available

- Camera/display mounting is feasible

- Success metric is measurable

### Reject Station For First Pilot

- Defects are rare and no examples exist.

- The station is chaotic or constantly changing.

- Lighting cannot be controlled.

- No one owns the result.

- The team wants enterprise analytics before station operation.

- The workflow requires cloud to make a local decision.

- The factory will not permit data capture.

# 10. Defect Taxonomy Collection Template

Use this with QA. Do not invent labels yourself.

Product / part family: ____________________

Station: ____________________

QA owner: ____________________

Date: ____________________

| Defect name | Local / Chinese term | Visual description | Severity | PASS/FAIL/REVIEW | Example? | Notes |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Critical / Major / Minor | Fail / Review | Yes / No |  |
|  |  |  | Critical / Major / Minor | Fail / Review | Yes / No |  |
|  |  |  | Critical / Major / Minor | Fail / Review | Yes / No |  |
|  |  |  | Critical / Major / Minor | Fail / Review | Yes / No |  |
|  |  |  | Critical / Major / Minor | Fail / Review | Yes / No |  |

### Required Clarifications

- What makes this defect unacceptable?

- Is there a measurable threshold?

- Is there a visual golden sample?

- Is there a boundary sample?

- Is there a known false-positive condition?

- Is there a known false-negative condition?

- Does this defect require immediate stop, reject, rework, or supervisor review?

- Who is allowed to override the decision?

- How are disputes resolved today?

### Decision State Definition

PASS:

- Product can continue to next step.

- Evidence is saved locally.

- Optional cloud sync later.

FAIL:

- Product is rejected, quarantined, or reworked.

- Evidence is saved locally.

- Defect reason is shown to operator.

- Optional cloud sync later.

REVIEW:

- The edge station is uncertain or the rule requires human confirmation.

- Product moves to defined review path.

- Evidence is saved locally.

- Reviewer outcome becomes training/validation data.

- Optional cloud sync later.

# 11. Pilot Scope Template

Use this before leaving.

Pilot Name: IntelFactor one-station quality inspection pilot

Factory: ____________________    Location: ____________________

Pilot Station: ____________________    Line: ____________________    Product / part family: ____________________

Current inspection method: ____________________

### Deployment Stack

- Industrial camera: yes / no / TBD

- Jetson edge device: yes / no / TBD

- Local display monitor: yes / no / TBD

- Local inference: yes

- Local decision: PASS / FAIL / REVIEW

- Evidence capture: yes

- Cloud sync: optional/additive

### Pilot Goals

- Reduce missed defects.

- Reduce false rejects.

- Improve inspection consistency.

- Create reviewable evidence per inspection.

- Reduce manual inspection burden.

- Establish station-level digital quality record.

### Success Metrics (Choose 2-4 only)

- Detection accuracy target: __________

- False reject target: __________

- Missed defect target: __________

- Cycle time impact target: __________

- Evidence capture rate: __________

- Operator adoption target: __________

- Review resolution time: __________

### Pilot Boundaries

In scope:

- One station

- One product family

- Defined defect classes

- Local PASS / FAIL / REVIEW

- Evidence package per inspection

- Optional cloud sync

Out of scope for first pilot:

- Full factory rollout

- ERP/MES integration unless already easy

- Multi-station optimization

- Predictive maintenance

- Root-cause analytics beyond collected evidence

- Fully automated line stop unless factory explicitly approves

### Owners

Factory leadership owner: ____________________

Operations owner: ____________________

QA owner: ____________________

IT/facilities owner: ____________________

IntelFactor owner: ____________________

### Timeline

Data collection complete by: ____________________

Pilot hardware readiness by: ____________________

Station install target date: ____________________

First live run target date: ____________________

Pilot review date: ____________________

# 12. Exact Questions To Ask

Ask these directly. Write names and answers.

## Operations Questions

- Which station causes the most inspection pain today?

- Which product family should we start with if we only choose one?

- What is the takt time / cycle time at this station?

- How many parts per shift pass through this station?

- Where does the operator currently make the quality decision?

- What happens immediately after a PASS?

- What happens immediately after a FAIL?

- What happens when the operator is unsure?

- Where does rejected material physically go?

- Who can override a reject?

- What slows the operator down today?

- What would make an AI inspection system unacceptable on the floor?

- Where can we place a display so the operator actually uses it?

- Where can we place the Jetson so it is safe and serviceable?

- Can the station run if internet is unavailable?

- Who owns station changes, fixtures, and mounting approvals?

## QA Questions

- What are the top 5 defects for this product family?

- Which defects are customer-critical?

- Which defects are most often missed?

- Which defects cause the most false rejects?

- Which defects are visually obvious?

- Which defects are borderline and require review?

- Do you have golden samples?

- Do you have boundary samples?

- Do you have real failed parts we can image today?

- What is the exact acceptance criterion for each defect?

- Is the rule binary, threshold-based, or judgment-based?

- How is defect data recorded today?

- Who labels defect images?

- What evidence would QA trust in a review screen?

- What should the operator see for FAIL?

- What should the operator see for REVIEW?

- What is the minimum result needed for QA to approve a pilot?

## Factory Leadership Questions

- If the first station works, what is the next station?

- What business metric matters most: scrap, rework, customer returns, labor, throughput, audit evidence, or consistency?

- Who is authorized to approve a pilot?

- Who owns budget?

- Who owns IT/network approval?

- Who owns production access?

- What would make this pilot a clear success after 30 days?

- What would cause you to stop the pilot?

- Do you want this to operate offline first?

- Are you comfortable with cloud sync being optional/additive?

- What data cannot leave the factory?

- What evidence can be synced to IntelBase, if any?

- Can we schedule the next pilot alignment call before I leave?

- Who is the single factory-side owner?

## IT / Facilities / Equipment Questions

- Is Ethernet available at the station?

- Is Wi-Fi available to equipment?

- Is internet allowed from production floor devices?

- Are outbound HTTPS connections allowed?

- Are USB devices restricted?

- Where can we mount a camera?

- Where can we mount or place the display?

- Where can we place the Jetson?

- What power is available?

- Are there grounding, dust, heat, vibration, or safety constraints?

- Are there rules for equipment inside guarded areas?

- Is factory approval needed for clamps, mounts, or lighting?

# 13. What Not To Do

- Do not pitch a full-platform rollout before selecting one station.

- Do not let the meeting become abstract AI strategy.

- Do not depend on cloud connectivity for station operation.

- Do not accept "we will send data later" without named owner and date.

- Do not collect staged samples only.

- Do not ignore operator workflow.

- Do not skip display placement.

- Do not skip lighting conditions.

- Do not promise accuracy without real defect data.

- Do not let QA labels be invented by engineering.

- Do not let leadership leave without assigning an owner.

- Do not leave with "we will discuss internally" as the only next step.

- Do not talk about dashboards before local PASS / FAIL / REVIEW is understood.

- Do not agree to multi-station scope for the first pilot.

- Do not make integration with MES/ERP a precondition for pilot success.

- Do not record sensitive factory areas without permission.

- Do not photograph customer labels, drawings, or faces unless explicitly allowed.

- Do not overfit the conversation to what your demo can already do.

- Do not under-document constraints. Mounting, lighting, and workflow decide the pilot.

# 14. 48-Hour Execution Plan

## Hours 0-4: Arrival And Setup

- Confirm factory visit time and address in Chinese.

- Confirm factory contact on WeChat.

- Confirm who will attend: leadership, operations, QA, IT/facilities.

- Recheck hardware boots.

- Recheck camera/Jetson/display.

- Prepare folder structure for data.

- Print or carry this guide.

## Hours 4-12: Factory Entry And Line Walk

- Start with mission objective.

- Confirm recording/data permissions.

- Walk the line before presenting.

- Identify 2-3 candidate stations.

- Capture station constraints.

- Capture operator workflow.

- Ask operations and QA questions.

- Select first station candidate.

## Hours 12-24: Data Capture And Pilot Definition

- Collect PASS examples.

- Collect FAIL examples.

- Collect REVIEW/borderline examples.

- Capture videos.

- Capture station layout.

- Capture mounting/display/power/network details.

- Build defect taxonomy with QA.

- Define evidence package expectations.

- Confirm local PASS / FAIL / REVIEW flow.

## Hours 24-36: Alignment

- Present one-station pilot scope.

- Confirm in-scope and out-of-scope.

- Confirm success metrics.

- Confirm owners.

- Confirm data handoff.

- Confirm hardware access.

- Confirm install path.

- Confirm cloud sync boundary.

## Hours 36-48: Close And Lock Next Steps

- Complete end-of-visit recap.

- Send same-day recap email.

- Schedule next meeting.

- Assign next actions with dates.

- Back up all images/video/notes.

- Tag data by station/product/defect.

- Write immediate risk list.

- Decide go/no-go for pilot readiness.

# 15. End-Of-Visit Recap Template

Factory: ____________________    Date: ____________________

### Attendees

- Factory leadership: ____________________

- Operations: ____________________

- QA: ____________________

- IT/facilities/equipment: ____________________

- IntelFactor: ____________________

### Selected Pilot Station

Station: ____________________    Line: ____________________    Product / part family: ____________________

Why this station: ____________________

### Current Workflow

Part arrives from: ____________________

Operator action: ____________________

Inspection decision today: ____________________

PASS path: ____________________

FAIL path: ____________________

REVIEW/uncertain path: ____________________

Data recorded today: ____________________

### Defect Taxonomy

Top defect classes:

- 1. ____________________

- 2. ____________________

- 3. ____________________

- 4. ____________________

- 5. ____________________

Critical defects: ____________________

Borderline/review defects: ____________________

### Data Captured

- PASS images count: ______

- FAIL images count: ______

- REVIEW images count: ______

- Videos count: ______

- Station layout photos: yes / no

- Mounting photos: yes / no

- Lighting photos: yes / no

- Sample parts available: yes / no

### Deployment Constraints

Camera mount: ____________________

Jetson location: ____________________

Display location: ____________________

Power: ____________________

Network: ____________________

Lighting: ____________________

Safety constraints: ____________________

### Pilot Agreement

Pilot scope agreed: yes / no

Success metrics agreed:

- 1. ____________________

- 2. ____________________

- 3. ____________________

Factory owner: ____________________

QA owner: ____________________

Operations owner: ____________________

IT/facilities owner: ____________________

Next meeting date: ____________________

Next onsite/install target: ____________________

Open blockers:

- 1. ____________________

- 2. ____________________

- 3. ____________________

# 16. Final Do-Not-Leave-Without-This Checklist

Before leaving the factory gate:

- One pilot station selected.

- Product/part family selected.

- QA defect taxonomy captured.

- PASS / FAIL / REVIEW rules captured.

- Real PASS images captured.

- Real FAIL images captured.

- Real REVIEW/borderline examples captured or scheduled.

- Station video captured.

- Operator workflow mapped.

- Camera mount location identified.

- Jetson location identified.

- Display monitor location identified.

- Power source identified.

- Network condition identified.

- Lighting condition documented.

- Factory data restrictions understood.

- Evidence package expectations agreed.

- Cloud sync positioned as optional/additive.

- Named factory owner.

- Named QA owner.

- Named operations owner.

- Named IT/facilities/equipment owner.

- Pilot success metrics agreed.

- Timeline agreed.

- Next meeting scheduled.

- Same-day recap promised.

If any item above is blank, stop and get it before leaving.

# One-Page Condensed Checklist

## Mission

Leave with one station, real defect data, workflow truth, deployment constraints, named owners, and pilot agreement.

## Must Complete

- Select one pilot station.

- Capture real PASS / FAIL / REVIEW examples.

- Map operator workflow.

- Agree QA defect taxonomy.

- Confirm PASS / FAIL / REVIEW handling.

- Confirm evidence package per inspection.

- Confirm camera, Jetson, display, power, network, lighting.

- Confirm cloud sync is optional/additive.

- Name owners.

- Agree success metrics.

- Schedule next step.

## Ask

Operations:

- Which station hurts most?

- What is the cycle time?

- What happens on PASS, FAIL, and uncertain cases?

- Where should the operator see the display?

QA:

- What are the top defects?

- Which are critical?

- What are the boundary cases?

- What evidence would QA trust?

Leadership:

- Who owns the pilot?

- What metric proves success?

- What is the install timeline?

- What data can/cannot leave the factory?

IT/Facilities:

- Ethernet/Wi-Fi/internet available?

- Where can camera/Jetson/display mount?

- Any safety or equipment restrictions?

## Evidence Package

- inspection_id • station_id • part/product id • timestamp • local model version

- PASS / FAIL / REVIEW • confidence • defect class • raw image • annotated image

- operator action • review outcome • sync status

## Close

- Recap aloud.

- Confirm owners aloud.

- Confirm dates aloud.

- Send recap same day.

## Top 10 Mistakes To Avoid

- Leaving without one station selected.

- Accepting "we will send data later" without owner and date.

- Depending on cloud connectivity for the demo or pilot.

- Talking dashboards before station operation.

- Collecting only staged examples.

- Letting engineers invent QA defect labels.

- Ignoring operator workflow and display placement.

- Skipping mounting, lighting, power, and network constraints.

- Expanding the first pilot to multiple stations.

- Leaving without named owners, success metrics, and a scheduled next step.

# Same-Day Factory Recap Email Template

Subject: IntelFactor.ai factory visit recap and one-station pilot next steps

Hi [Name],

Thank you for hosting us today. This is my recap of what we aligned on for the IntelFactor.ai one-station quality inspection pilot.

### Mission confirmed:

IntelFactor will start with one inspection station using an industrial camera, Jetson edge device, local inference, local PASS / FAIL / REVIEW decisioning, local evidence capture, and a display monitor for the operator. The edge station is authoritative. Cloud sync to IntelBase is additive for review, analytics, reporting, and AI assistance.

### Selected pilot station:

- Station: [station]

- Line: [line]

- Product / part family: [product]

- Current inspection method: [method]

### Factory workflow captured:

- PASS path: [path]

- FAIL path: [path]

- REVIEW / uncertain path: [path]

- Operator workflow notes: [notes]

### Defect taxonomy:

- [defect 1]

- [defect 2]

- [defect 3]

- [defect 4]

- [defect 5]

### Data captured / pending:

- PASS images: [count]

- FAIL images: [count]

- REVIEW examples: [count]

- Station video: [yes/no]

- Mounting/location photos: [yes/no]

- Remaining data needed: [items]

### Deployment constraints:

- Camera mounting: [notes]

- Jetson placement: [notes]

- Display placement: [notes]

- Power: [notes]

- Network: [notes]

- Lighting: [notes]

- Data restrictions: [notes]

### Agreed pilot success metrics:

- 1. [metric]

- 2. [metric]

- 3. [metric]

### Owners:

- Factory leadership owner: [name]

- Operations owner: [name]

- QA owner: [name]

- IT/facilities owner: [name]

- IntelFactor owner: [name]

### Next steps:

- 1. [owner] will [action] by [date].

- 2. [owner] will [action] by [date].

- 3. IntelFactor will [action] by [date].

### Next meeting:

- Date/time: [date/time]

- Purpose: confirm pilot data readiness, hardware/install plan, and first live station run.

Please reply with any corrections today so we can keep momentum and avoid ambiguity.

Best,

[Your name]

— END OF GUIDE —

Edge is authoritative. Cloud is additive. One station first.